Flash Constructions

Prepare site files and folders

Authority for variation to contract

| Variation no: 01 |  |  | Date: 23 November 2007 |  |  |
| --- | --- | --- | --- | --- | --- |
| Project: Lot 157, 16 Breaville Close, BREAVILLE |  |  |  |  |  |
| Client: David and Jo Smith |  |  |  |  |  |
| Contractor: Flash Constructions Pty Ltd (ACN 123 556 701) |  |  |  |  |  |
| Description of works to be varied |  |  |  |  | Variation cost (excluding GST) |
| The extra above cost for the supply of concrete from Readymix in lieu of the subcontractor’s concrete supplier (Boral Concrete) |  |  |  |  |  |
| 1. Extra above cost for concrete supply from Readymix |  |  |  |  | $8,650.00 |
| Cost of variation |  |  |  |  | $8,650.00 |
| Margin (7%) |  |  |  |  | $605.50 |
| Total cost of variation (excluding GST) |  |  |  |  | $9,255.50 |
| Variation cost due and payable: | In accordance with terms stipulated in contract |  |  |  |  |
| Total extension of time for variation works to be added to construction period is TBA days |  |  |  |  |  |
| Authorised contract representatives |  | Signature |  | Date |  |
| Accepted by client |  |  |  |  |  |
| Accepted by contractor |  |  |  |  |  |